
# **Work Breakdown Agreement**

|  |  |  |
| --- | --- | --- |
| Item | Person in charge | Contribution |
| **Functionalities in charge of individually:** |  |  |
| Breeding, Pregnancy and Lay Egg  Follow package – mate, food, for attacking  Egg (for laying eggs and buying egg from vending machine)  Baby dino growing up  Stegosaur bush killing  Base and final coordination of DinoActor, Stegosaur, Brachiosaur, Allosaur  DinoEncyclopedia | Joanne | 40% |
| Hunger & Feeding  AttackAction (Allosaur / Player attacks Stegosaur - implemented in Stegosaur)  Death (Corpse)  Unconsciousness  Allosaur corpse feeding | Jonathan | 20% |
| Player - anything about how player can interact with other actors/ items /ground  BuyAction, VendingMachine, EcoPoints  LaserGun  Player FeedAction, CheckInventoryAction  SearchItemAction  Fruit, Bush, Tree, Dirt, MealKitsItem  Probability | Nelly | 40% |


|  |  |
| --- | --- |
| Item | Due by |
| Complete code for individual parts and at least did some basic testing | 3rd May 2021 |
| Complete testing of functionalities for project as a whole and write javadoc | 5th May 2021 |
| Update design artefacts as necessary | 7th May 2021 |

Signed by:




I accept this WBA.

(Joanne Ang Soo Yin)



I accept this WBA.

(Jonathan Wong Leong Shan)



I accept this WBA.

(Nelly Tay Yee Ting)